## Slide 1
Project Plan
ViKER
CSC3003S Capstone Project
Jeremy du Plessis, St John Grimbly, Gabriel Stein

## Slide 2
Week 1 Progress
Roles Assigned
  Jeremy: Team Lead
  Gabriel: Chief Designer
  St John: Project Communicator
Risk Analysis Performed
Project Scope Outlined

## Slide 3
Week 2 Goals
Use Case Narratives
Analysis Class Diagram
  Understand OOP implementation of ARM (from paper)
  Pick an appropriate conceptual model
  Translate transformation rules into code logic (on paper)
  Research and select front end library for UI
Sequence Diagram (Dynamic Model)
Test Plan
  Develop test cases (on paper), confirm with client
Project Plan
  Timeline / GANT charts NB

## Slide 4
Week 3 Goals
Update Report
  Include artefacts generated in week 2
Create Working Prototype (MVP)
  Primary focus on logic, rules and error handling
    Pre-planning before implementation
    Develop test cases and confirm with client
  Secondary focus on UI
  Create documentation

## Slide 5
Week 4 Goals
Iterate on backend development
  Focus on error handling and reporting
Further testing
  Additional test cases
  Document results
Focus on UI
  UX considerations
  Usability testing (with potential clients)
Iterate on Report
Client check in – is the client happy with project direction?
Use case narratives
Dynamic model (interaction or sequence diagram or state machine)
Project Plan
Test plan

## Slide 6
Week 5 Goals
Iterate on backend development
Iterate on UI
Clean up code
  Comments
  Documentation
Finalise tests
  Document final test results
Begin developing User Manual
Iterate on Report

## Slide 7
Week 6 Goals
Finalise Test Results document
Finalise Report
Finalise User Manual
Provide recommendations for future development